List of features to check for bugs

Units

-unit movement - done
-group movement - done
-single waypoints - done
-group waypoints - done
-single follow - done
-group follow - done
-single attack - done
-group attack - done

-all between multiple maps

Buildings

-Build building - done
-collision detection – done
-multiple workers building - done
-Unit creation - done
-Single unit building destruction - done
-Group unit building destruction - done
-Mine only builds on gold - done

Resources

-mine and farms increase resources – done
-Can only build units if you have enough resources – done
-Can only build buildings if you have enough resources - done
-Creating units decreases resources - done
-Building buildings decreases resources - done

Maps

-move maps - done
-move back to same position on map - done

Graphics

-make sure that all building lengths are correct
-make sure all units and buildings are aligned on the squares
-make sure that buildings are the right size - done
-make sure buildings produce correct units

-make sure stats are correct
-unit statistics
-building hitpoints
-building time
-gold and food needed for units and buildings
-set building sizes

Tests

-usability test
-soak test

Found Bugs

-units walk though scenery – probably off the square scenery

-single waypoint doesn't work - done
-group waypoint doesn't work - done
-group follow causes implosion
-collision detection is red when it shouldn't be and not red when it should be
-game lobby sometimes doesn't go to loading screen
-need to tweak resource increase rate
-multiple workers doesn't work as only one unit will do the building

Ranged Attack

-unit can sometimes just stop and move feet
-in ranged attack, attacked unit jumps
-ranged unit not retreating
-arrow at the feet of units – done
-arrow doesn't shoot towards enemy
-range attack archer doesn't retreat correctly
-attacking unit point in wrong direction

Usability Bugs

-clicking the map causes the rectangle to move on it's bottom left corner not the center